Technical & Financial file

Community water supply and sanitation systems in peri-urban and low income settlements of Dar es Salaam

TANZANIA

DGDC code: NI 20021/11

EU code: 9.ACP.RPR.101

BTC Navision code: TAN0400411

# contents

contents	2

abbreviations	3

Analytical record of the intervention	5

1.	history of the intervention	9

1.1	Initial bilateral agreement	9

1.2	Water Facility Project	9

1.3	Additional bilateral contribution	9

2.	strategy for the additional budget	10

2.1	Upscaling of project	10

2.2	Addtional sanitation activities	10

2.3	General means	10

3.	intervention framework	11

4.	Ressources	12

4.1	Financial ressources	12

4.2	Human ressources	13

4.3	Material ressources	13

5.	Implementation modalities	15

5.1	Legal framework and administrative and technical responsibilities	15

5.2	Implementation and follow-up structures	15

5.3	Financial management	18

5.4	Management modalities	19

5.5	Reporting and evaluation	19

5.6	Modification of the TFF	19

5.7	Closure of the prestation	20

6.	Cross cutting themes	21

6.1	Environment	21

6.2	Gender and child wellbeing	21

6.3	socio-economic impacts	21

7.	Annexes	24

# abbreviations

AMREF	Africa Medical Research Foundation

BTC		Belgium Technical Cooperation

CBOs		Community Based Organisations

CIP		Community Infrastructure Programme

CIUP		Community Infrastructure Upgrading Programme (in Dar es Salaam)

COIDS	Consultant Office for Investigation, Design and Supervision

COWSO	Community Owned Water Supply Organisation

COWSSO	Community Owned Water Supply and Sanitation Organisation

CWSSP	Community Water Supply and Sanitation Project

DAWASA	Dar es Salaam Water and Sewerage Authority

DAWASCO	Dar es Salaam Water Supply Company

DDCA		Drilling and Dam Construction Agency

DWP		Domestic Water Point

DWSSP	Dar es Salaam Water Supply and Sanitation Project

EBO		External Backstopping Office

EURO		Currency of the European Union, including Belgium

EWURA	Energy and Water Utilities Regulatory Authority

GoB		Government of Belgium

GoT		Government of Tanzania

IDCP		Indicative Development Cooperation Programme

IWRM		Integrated Water Resource Management

IR		Identification Report

JICA		Japan International Cooperation Agency

JLPC		Joint Local Partner Committee

KIBEDEA	Kijichi Beach Development Association

LFA		Logical Framework Analysis (or logical framework approach)

MBEDECO	Mburahati Development Cooperation

MoW		Ministry of Water

NGO		Non Governmental Organisation

NSGRP	National Strategy for Growth and Reduction of Poverty

O&M		Operation and Maintenance

PMT		Project Management Team

PRS		Poverty Reduction Strategy

SWOT		Strengthens, Weakness, Opportunities and Threats

TANESCO	Tanzania Electricity Supply Company

TDF		Tabata Development Fund

ToR		Terms of Reference

UWSA		Urban Water and Sewerage Authority

UWSD		Urban Water Supply and Sewerage Department

UWSS		Urban Water Supply and Sewerage Services

WC		Water Committee

WS		Water Supply

WSC		Water and Sanitation Committee

WSS		Water Supply and Sanitation

WSUA		Water and Sanitation User Association

WUA		Water User Association

WUG		Water User Group

# Analytical record of the intervention

|  | Initital bilateral agreement | Initial bilateral agreement + Water Facility contract | Global project (including additional funding of 2.4 million EUR) |
| --- | --- | --- | --- |
| Title | Community water supply and sanitation systems in peri-urban and low-income settlements of Dar es Salaam | idem | idem |
| Partner Ministry | Ministry of Water | idem | idem |
| Partners | Municipality of Temeke, Kinondoni and Ilala | idem | idem |
| Partner Country contribution | 300.000 EUR (about 495.000.000 Tsh) – in kind | idem | idem |
| Belgian Contribution | 1.510.504 EUR (about 2.475.000.000 Tsh) | idem | 1.500.000 EUR + 2.400.000 EUR (about 6. 345.000.000 Tsh) |
| European Commission contribution |  | 3.647.859 EUR (about 6.200.000.000 Tsh) | idem |
| Eligible under Water Facility contract |  | 4.997.859 EUR (about 8.700.000.000 Tsh) | 7.338.309 EUR |
| Non-eligible under Water Facility project |  | 150.000 EUR (solid waste actions) 300.000 EUR (Tanzanian contribution in kind) | 220.054 EUR (solid waste actions and costs incurred before strating date Water Facility contract) 300.000 EUR (Tanzanian contribution in kind) |
| TOTAL budget | 1.510.504 EUR + 300.000 EUR Tanzanian contribution | 5.158.363 EUR + 300.000 EUR Tanzanian contribution | 7.558.363 EUR + 300.000 EUR Tanzanian contribution |
| Duration of the intervention | 36 months | 60 months | idem |
| Target Areas | TEMEKE 1. Makangarawe; 2. Mbagala Kuu; 3. Mbagala-Kingungi; 4. Tandika-Nyambela; 5. Tandika-Kilimahewa ILALA 1. Ukonga; 2. Kiwalani; 3. Segerea; 4. Tabata Kimangi/Kisiwani; 5. Kinyerezi KINONDONI 1. Mburahati; 2. Tandale; 3. Makubuli; 4. Kibamba | idem | idem |
| Final Beneficiaries | The population of 14 selected target areas in Ilala, Kinondoni and Temeke municipality (about 760.000 persons) | idem | idem |
| General objective | Living conditions of the communities in peri-urban areas of Dar es Salaam are improved | idem | idem |
| Specific objective | Provision of clean, safe and reliable water supply and sanitation in selected project areas in peri-urban settlements of Dar es Salaam improved on a sustainable basis | Provision of clean, safe and reliable water supply and sanitation is improved in a sustainable way in 14 selected project areas in peri-urban and low-income settlements of Dar es Salaam | idem |
| Results | Result 1 : Water supply systems in the selected peri-urban areas are designed and installed in a sustainable manner. Result 2 : Sanitation facilities and services in the selected peri-urban areas are designed and installed in a sustainable manner Result 3: Water supply and sanitation facilities and services in the selected peri-urban areas are utilized, operated and managed by community owned water supply and sanitation organizations | Result 1: 45 Water supply systems in the selected peri-urban and low income areas are designed and installed in a sustainable manner giving access to safe drinking water for 130.000 persons (i.e. 17% of the final beneficiaries). Result 2: Hygiene practices and pilot sanitation facilities and services in the selected peri–urban and low income areas are improved in a sustainable manner. Result 3: Community Owned Water Supply and Sanitation Organizations (COWSSO) are trained to manage, operate and maintain the water supply and sanitation facilities and services in an efficient, transparent and sustainable manner and are accountable to the users. Result 4: Innovative models of O&M by COWSSO and innovative technical options for water and sanitation infrastructure and services are documented and disseminated on city, national and international levels, and information on water supply and sanitation policies and integrated Water Resources Management (IWRM) are disseminated on local level. | Result 1: 60 Water supply systems in the selected peri-urban and low income areas are designed and installed in a sustainable manner giving access to adequate and safe drinking water for 170.000 persons (i.e. 23% of the final beneficiaries). Result 2: idem. Result 3: idem. Result 4: idem. (NB Result 2 and 3 are upscaled in a similar manner as result 1) |

# history of the intervention

## Initial bilateral agreement

During the sixth Joint Commission on Development Co-operation between the United Republic of Tanzania and the Kingdom of Belgium, which took place in Dar Es Salaam on 15th and 16th of October 2002, Belgium confirmed its support to the improved water supply for marginalized areas of Dar Es Salaam in the Indicative Development Co-operation Programme (IDCP 2003-2007). The project was to be implemented in collaboration with the Ministry of Water and Livestock Development and the Municipalities of Dar es Salaam.

The identification of this project took place early 2004, and the Specific Agreement was signed on the 25th of August 2005. The formulation took place end of November 2005. An exchange of notes was finalised in July 2007 (12/06/2007 and 17/06/2007) to add the TFF to the Specific Agreement, to adapt the project to the changed institutional modalities in Tanzania and to migrate the project to the 3rd management contract between BTC and the Belgian state. The implementation agreement charging BTC with the implementation of the project on behalf of the Belgian authorities entered into force on the 1st of August 2007.

## Water Facility Project

In response to the Second Call for proposals of the ACP-EU Water Facility (9th European Development Fund), BTC – in consultation with its partners – prepared a project proposal in the C-component (co-financing of civil society and decentralised cooperation initiatives). The proposal was submitted end of June 2006.

The Belgian budget eligible for this water facility funding was estimated at 1.35 M EUR (excluding solid waste actions). A co-financing of about 3.65 M EUR by the European Commission was requested.

Initially, the project featured on the reserve list, but in October 2007, the European Commission informed BTC that the proposal had been selected for financing. A contract was signed between BTC and the European Commission end of December 2007.

## Additional bilateral contribution

While the project proposed to the ACP-EU Water Facility was on the reserve list, the Tanzanian party requested an additional budget for the project (ref. correspondence of 17 april 2007 by the Ministry of Water, and correspondence of 4 May 2007 by the Ministry of Finance).

During the Partner Committee between Tanzania and Belgium, held on the 29th of January 2008, Tanzania confirmed this request. Subsequently, a mission was executed in February 2008, to detail the activities to be financed by the additional contribution, and to mainstream the 3 contributions (2 donors) in terms of implementation and reporting.

The current TFF encompasses the total project.

# strategy for the additional budget

The main part of the additional funds is spent on infrastructure, increasing the proportion of infrastructure versus the ‘soft component’ and general means from 54 to 61 percent.

## Upscaling of project

Concerning the construction of water supply infrastructure: 60 (instead of 45) small autonomous water systems will be realised. The technical options remain the following: (a) single borehole-reservoir-network-stand posts units, or, (b) multiple borehole-reservoir-network-stand posts units, or, (c) connections to the existing DAWASCO-network and buffering by a reservoir, or, (d) the combination of a stand post with taps for domestic (saline) water and fresh drinking water; (e) rainwater harvesting for schools and public entities; (f) other alternatives.

The implementation of pilot latrines, small-scale sewerage systems, storm water control and solid waste collectors and services for sanitation (latrine emptying, maintenance of drainage, solid waste collection) on community level will be upscaled to 60 (instead of 45) communities.

The social engineering by local organisations (NGOs and others) for community mobilisation, and specifically for capacity strengthening will be implemented for 60 instead of 45 COWSSOs (for 60 community based water supply and sanitation systems).

Seen the increased extent of the works, a service contract for supervision of the works has been added.

## Addtional sanitation activities

Aside from the implementation of pilot latrines, small scale sewerage systems and storm water control and services for sanitation (latrine emptying, maintenance of drainage) on community level, the additional budget allows the project to broaden its sanitation activites to medium scale infrastructure, such as:

    - Evacuation of waste water to the city network or to a treatment facility;

    - Evacuation of storm water to existing natural bodies or the city network drainage channels.

These activities will be detailed in the study phase of the project.

## General means

Provision is made for additional administrative support (an accountant of a higher profile and a project officer).

Provision is made for various consultancies, to be detailed according to the needs: start-up of the project, legal/tendering advise etc.

# intervention framework

See annexed description of the action (annex 7.1)

# Ressources

## Financial ressources

### Tanzanian contribution

As stated in the Specific Agreement, the Tanzanian Authorities will exempt all goods, equipment and services purchased for the project from custom duties and taxation.

The MoW and 3 Municipalities will bear the salaries of the Project Coordinator and the government staff involved in the project activities during implementation. They will provide appropriate infrastructure and cover the cost of operation and maintenance of the office infrastructure and equipment.

The overall Tanzanian contribution will be 300.000 Euro and is composed as follows:

Coordinator MoW;

Office for the PMT (MoW);

3 Municipal Water Engineers (Municipalities);

Contribution in kind by the communities (labour and materials);

Water supply: cash contribution through sales of water by beneficiaries.

### Belgian and European Commission contribution

The Belgian and European Commission contribution will finance all the other project activities.

The non-refundable Belgian contribution amounts to 3.910.504 EUR (52%), and the European Commission contribution amounts to 3.647.859 EUR (48%).

The general budget is summarised in the following table (also indicating the increase in budget compared with earlier proposals):

In the format requested by the European Commission, the overall budget can be summarized as follows:

The details of the budget can be found in annex II.

## Human ressources

The Project Management Team will be limited to the following members:

The Project Coordinator

The project advisors

3 Municipal Water Engineers

The Project Coordinator shall be assigned by the MoW. For the field supervision during the implementation of the civil works the PMT can appeal to specialised technicians selected by the PMT among the MoW engineers and technicians on basis of their C.V., skills and experience.

A project officer, an accountant, a secretary, and 2 drivers shall be recruited to support the Project Management Team.

## Material ressources

The Project Management Team shall have its offices on the MoW premises. Office equipment and supplies shall be purchased by the Project Direction.

Two cars will be purchased to facilitate the PMT in its tasks, and one motorcycle will be provided to each of the Municipalities.

As stated in article 5.2. of the Specific Agreement, all equipment, goods and services supplied and obtained through the Belgian contribution shall become the property of the three Municipalities at the end of the project, in accordance with a distribution approved by the JLPC.

# Implementation modalities

## Legal framework and administrative and technical responsibilities

### European Commission contribution

As stated in the grant contract between the Commission of the European Communities and BTC, the European Commission charges BTC with the implementation of the agreement.

BTC will harmonise the implementation of the agreement with the approach described below (5.1.2). BTC will be responsible for timely mobilizing the EC contribution to the project.

### Belgian contribution

The United Republic of Tanzania designates the Ministry of Water (MoW) as the technical coordinating agency responsible for the supervision of the arrangements regarding the Specific Agreement and for the Tanzanian Contribution to the project (as specified in article 2.1 of the Specific Agreement). The MoW will be assisted by the Municipalities of Kinondoni, Ilala and Temeke and the communities for the implementation of the project.

The Belgian Party charges the Belgian Technical Cooperation (BTC), a Belgian public law company with social purposes, with performing its commitments in terms of formulating, implementing and following up the project. BTC is charged with the timely mobilization of the Belgian contribution and inputs to the project. The BTC, represented in Tanzania by its Resident Representative in Dar es Salaam, will facilitate and support the MoW in its role as technical coordinating agency.

Except for the Project Advisors, backstopping, and some of the other general means, which will be under direct BTC own-management, the budget will be co-managed.

## Implementation and follow-up structures

### Joint Local Partner Committee (JLPC)

As specified in the Specific Agreement (article 6.2), the Joint Local Partner Committee shall be composed of the following members:

A representative of the MoW, chairperson;

A representative of the Ministry of Finance;

The Attaché for International Cooperation at the Embassy of Belgium;

The representative of the delegation of the European Commission;

The BTC Resident Representative;

The City Council Director of Dar es Salaam;

The Director of Dar es Salaam Water and Sewerage Authority ;

The Municipal Director of Kinondoni;

The Municipal Director of Temeke;

The Municipal Director of Ilala;

Three representatives of the participating community organizations;

District Commissioners or Ward representatives or representatives of other stakeholders or experts or private companies or CBO or NGO can be invited to the meetings of the JLPC as non-voting members.

The JLPC shall have the following duties:

Advise on the technical and financial file for approval by all parties;

Supervise the implementation of the project by all parties;

Appraise the progress of the project and the achievement of its specific objective, based on progress reports;

Approve annual work plans and budgets;

Approve any necessary changes in the intermediate results, respecting the specific objective and the total budget of the project;

Formulate to the Parties recommendations on possible necessary modifications in the Project’s design, components, budgets and future directions;

Approve the final report of the Project and close the Project;

At the end of the Project agree on the transfer of property of the equipment, based on a proposal submitted by the project management.

The organization of the meetings is detailed in the Specific Agreement (article 6.3).

### Project Management Team (PMT)

The Project Management Team will include the following persons at central level:

The Representative of the MoW as Coordinator;

The technical assistants (3 in total);

The three Municipal Water Engineers.

They will be supported in their task by:

A project officer;

An accountant;

A secretary/cashier;

Drivers.

The Coordinator and technical advisor will constitute the management of the project. Their responsibilities will be:

To organize, coordinate and supervise the execution of the project activities in the three municipalities in accordance with the approved project work plans;

To mobilize project implementers;

To ensure synergy with other donor’s projects, including synergy with other BTC projects;

To provide the narrative and financial reports according the to agreed formats;

Submit monthly accounting reports according to the defined format;

To provide financial management, accounting and timely compilation of progress reports and budgeted work plans for the following period for consideration by the JPLC;

To supervise engineers and consultants during the preparation and tendering of contracts for procurement of works, goods and services;

To coordinate the tendering process and to ensure it is executed according to the appropriate procedures;

To be a member of the Tendering Committee where appropriate;

To submit the project progress reports and the achievement of results to the JPLC;

To propose adjustments or modifications of the activities and results;

To elaborate and submit the work plan of the project to the JLPC and to adapt this work plan according to the evolution of the project;

To assure the administrative support of the JPLC (secretariat, agenda, documents, minutes; dissemination of minutes);

To assure the administrative and financial management of the project according to the applicable procedures;

To assure good management of the project resources (material, financial and human);

To deal with any problem of management of resources or of interpretation of the TFF;

To propose recruitment of personnel necessary to execute the project.

The Project Management Team will be supported by the appropriate MoW human resources and the three municipalities to implement its tasks.

### Municipal Steering Committees

The central Project Management Team will coordinate and oversee all activities taking place in the municipalities. In each municipality, a municipal Steering Committee will be set up, with the following members:

The municipal water engineer;

The health and sanitation department officer;

The planning department officer;

2 representatives of the ward (ward executive officer and civil society organisation);

representatives of other stakeholders, experts, CBOs and NGOs can be invited as non-voting members.

The day-to-day project management will be executed by the Municipal Water Engineer in cooperation with other municipal officers (Municipal Health Officer; Municipal Environmental Officer; Municipal Educational Officer) according to the necessary skills. They will work under supervision of the Municipal Director and the PMT.

The Municipalities will support the Direction of the project in fulfilling its tasks, e.g. in terms of reporting. They will provide the necessary inputs and information for reporting to the JLPC.

On the local level, the appropriate existing or to be formed community organisations (Water Committee, Water Users Association, CBO, local NGO) will be involved in project activities per sub-ward. They can contribute in kind (e.g. labour; construction materials) to the activities, and will ensure the daily management of infrastructures installed by the project.

## Financial management

### Co-financing principles

The project shall be financed by 2 donors (EC and DGDC) and the Tanzanian party. The entire programme shall be implemented and follow-up by the same implementing structures (see 5.2).

The donors agree that their contributions shall serve the realisation of the project, and that no details shall be required regarding the specific destination of their funds (no ear-marking).

The duration of implementation shall be aligned between the donors.

A single narrative and financial reporting system shall be set up, respecting the requirements as detailed in the European Community Grant contract.

Tendering procedures shall follow the 9th EDF requirements.

### Financial Mechanism

The DGDC contribution shall be transferred to the BTC principal account. The EC contribution shall be transferred to the BTC-IS principal account.

In conformity to the provisions of article 7 of the Specific Agreement, a separate project account shall be opened for the co-managed Belgian contribution.

This account will be replenished by BTC Brussels in quarterly instalments based on the provisions made in the approved work-plans. The account shall operate by dual signature of both the Tanzanian authorising officer and the BTC Resident Representative in his capacity as co-authorising officer.

A second account, operating on dual signature of the Project Coordinator and Project Advisor will be opened as an operational account. It will be replenished by transfers from the Project account based on semesterly work plans.

All contracts, invoices and payments to be charged on the co-managed Belgian contribution must be endorsed in writing by the Project Coordinator and the Project Advisor. Any contract or single expenditure above 12.500 EUR must be preliminary approved by the authorising and co-authorising officer (see further: Tender Regulations). Any co-managed tender above 67.000 EUR needs the advise of a local legal advisor and the consent of the BTC headquarters. The General Conditions specified in annex II of the grant contract with the European Commission will be respected at all times.

For a limited number of budget lines, such as the short term technical assistance, the salary of the Project Advisor, the technical backstopping by BTC, the audits and other monitoring and evaluation activities will be managed directly by BTC own-management (“régie”) through a BTC account of which BTC is the only authorizing officer.

### Financial Follow-up and project planning

The PMT shall send a monthly Financial Report to the BTC Representation in Dar es Salaam together with a copy of all invoices, receipts, and supporting documents. BTC should control, verify and send its feedback report to the PMT. BTC Tanzania will then approve and send the Financial report to BTC Brussels.

Any needed corrections should be adjusted and rectified in the next month’s accounting period.

The Project Management Team should provide a quarterly financial planning to BTC representation office. The PMT should also ensure the financial reporting of the national contribution (see Article 3 of the Specific Agreement) to the BTC and the MoW.

## Management modalities

### Regulations on personnel recruitment

The co-managed staff will be recruited as per Tanzanian Government rules and regulations.

The BTC-managed staff will be recruited by the BTC as per Belgian rules and regulations. They will be approved by the MoW prior to employment.

### Tender regulations

Tendering procedures of the 9th European Development Fund (9th EDF) shall be applied. See annex IV of the European Community grant contract for details on the tendering procedures.

## Reporting and evaluation

To that effect, a baseline survey will be carried out in the project area, coordinated by the Project Management Team, supported by the other stakeholders at the very beginning of the project. This survey will be undertaken in a comprehensive manner regarding the four project results, and cover the indicators mentioned in the logical framework. It will provide the reference points against which the achievements of the project must be compared.

A mid-term review will be performed after about 24 to 30 months of project implementation. This mid-review needs to verify the project progress, and can adopt the orientation of project results if necessary, as well as change implementation modalities.

A final evaluation will be conducted at the end of the project implementation. The evaluation mission will gather the required information through direct contact with implementers and project beneficiaries, through a review of project documents and in depth analysis through questionnaires. The PMT will facilitate this mission.

The PMT will ensure that the reports, plans and documents indicated above are produced in accordance with the requirements and formats defined in the European Community grant contract. If a format is not defined in the grant contract, the Tanzanian format will prevail. In absence of a Tanzanian format, the BTC reporting formats shall be used. The reports, plans and documents will be submitted to the JLPC for approval.

A financial audit will be performed on yearly basis for the entire project.

## Modification of the TFF

The formal agreement of the Belgian State is needed to change the duration of the specific agreement, the total financial contribution or the specific objective of the project. The formal agreement of the European Commission is needed to change the grant contract between BTC and the European Commission.

The request for modifications has to be motivated by the Programme Direction and approved by the JSC. Concerning the Belgian contribution, the exchange of letters requesting these modifications shall be initiated by the Tanzanian party and shall be addressed to the Belgian Embassy. Concerning the EC contribution, the request shall be directed to BTC, who will forward it to the European Commission.

The Belgian State must be informed about the changes listed below:

- The way in which the Belgian contribution is made available (own management / co-management).

- The financial modalities.

- Project results and their respective budgets.

- Specific objective and result indicators.

- Composition and responsibilities of the JLPC.

- The mechanism to approve the changes to the TFF.

These changes need to be approved by the JLPC. They will be noted in the minutes of the SC meeting approving them and will be included in the annual report.

Any other change to the TFF can be decided and implemented by the PMT.

## Closure of the prestation

A final evaluation will be organised at the end of the project, as discussed above.

Drafting the Final Report is the responsibility of the PMT. The Final Report shall be submitted to the JLPC members at the final JLPC meeting for approval. The report will comprise an overview of the realised activities (infrastructure constructed; services set up; conducted training and awareness raising) and include a survey of the status and opinion of a representative sample of beneficiaries related to the impact of the Project.

The JLPC is responsible for the final closure of the accounts. The last JLPC shall decide on the destination of all project equipment, and on the destination of the remaining financial resources, if any.

# Cross cutting themes

## Environment

The integration of sanitation and water supply will lead to a better protection of ground- and surface water resources. Better management of pit latrines will reduce contamination. Furthermore, better drainage will lead to soil and erosion protection. Less pollution leads to flora and fauna protection and better general aesthetics.

The volume of groundwater water that will be extracted related to this project, represents no risks for salt water intrusion, compared to the overall infiltration rate of precipitation water.

Up-coning of underlying saline water under sweet phreatic water is a risk that has to be controlled as described in the activities under result 1.

Land subsidence caused by lowering the groundwater table has not been reported in the target area and is not expected thanks to the sandy soil matrix.

## Gender and child wellbeing

The burden of fetching water, traditionally the women’s task, in some places is enormous, and may take several hours per day. Children as well may spend lots of time fetching water, which they cannot spend on scholar or other social activities. On top of this physical labour, the cost of water (of doubtful quality) is often so high that it compromises heavily the domestic budget for other necessary expenses.

The impact of better water supply on women’s’ lives is obvious: important time savings which can better be invested in other activities, which raises their social and economic status, relief of physical risks carrying heavy loads of water, promotion of management skills.  Hygiene and cleanliness is also the women’s responsibility, and better sanitation and hygiene will lead to less ‘care’ (provided by women) for ill members of the households. Water in the vicinity of the houses avoids that women have to go out, often at night to collect water, despite the risk of sexual harassment.

Additionally, poverty and socio-economic disadvantages render women and children more vulnerable to environmental health risks including cholera and other waterborne diseases, which will de decreased by the project. Lastly, women are least likely to be chosen or to voluntarily participate in community development activities and yet their participation will be necessary for the success of the proposed participatory approach. Their participation should therefore be proactively sought and given necessary priority by the project management.

## socio-economic impacts

### Water vendors

The presence of water vendors is a direct consequence of a failing distribution system, which they replace. Because of the shortage of water of acceptable quality within a reasonable distance, they distribute water, sometimes of very doubtful quality. The selling price is 5 to 15 times higher than the basic price of 20 TSh per jerry can of 20 l.

There are also other types of water vendors:

Private well owners, who almost all of them sell water, which confirms the earlier statement that the basic selling price of 1 TSh/l is above production cost.

‘Water companies’ which own production wells, and organise a distribution with tanker trucks.

The project might affect these local jobs. Sufficient water supply points could make retail distribution redundant. Positive impact may be expected as long as there will be still too little supply points, but at the same time improved access to water of acceptable quality by water vendors. A possibility would be to involve them in the operation and maintenance of the new supply units, or to consider vendor activities as an integrated element in the operation of the water supply system. Their activities could be organised in a more appropriate manner, e.g. tariff setting, ‘registering’ of vendors for a certain area, quality control, provision of adequate tools etc.

### Management of shared water supply facilities among adjacent communities

This situation may occur as a result of an ‘alternative solution’ as described in the activities under result 1: supply system on a distant location. The issues of property, user right, concession, interference with other communities etc concerning the distant well field location and the beneficiary community should be cleared, before technical investigation and design starts. It should be investigated whether there is enough production potential to serve the different communities/people that are physically involved because of the location of system and transmission lines.

### Perception of payment by the poor

During the field visits and the participatory meetings, it appeared that usually the ‘poorest among the poor’, elderly and handicapped are allowed to get water for free at kiosks. This is an encouraging community attitude of non-exclusion. The project will support the already existing sense of solidarity, which has to be taken into account when elaborating management schemes for the water supply facilities, as this practice may lead to cost recovery problems or a too small financial margin to allow sanitation action.

### The concept of a ‘community’

The concept of ‘a community’ may be very weak.  In the context of this project, the weakest definition could even be ‘those people who live on a distance not further than 400 – 500 m from a domestic water point’.

The project will strengthen the community because of the participatory aspects like financial contribution, operation and maintenance and legal status of ownership in user associations of water supply and sanitation facilities.

### The perception that waste represents a cost

As said earlier, there will always be more willingness to pay for something that is essential to survive (drinking water) than for something everyone tries to get rid of (waste). This is a good reason to incorporate the treatment cost of waste water into the selling price of clean water.

The idea that part of the price poor people pay for water will be used to handle waste, may be rather confronting to them. On the other hand, the impact of proper management of revenues, without raising today’s prices, may lead to successful sanitation actions and better living conditions. Awareness creation on these issues aims to increase the acceptance of sanitation costs in the involved communities.

# Annexes

## Description of the action

### Description of the action

### Logical framework

### Financial viability, economic justification, environmental impact assessment

## Detailed budget

### EC format

### Logframe format